Phone: (606) 286-5533	     	City of Olive Hill	      	Fax: (606) 286-8538

225 Roger Patton Drive, Olive Hill, KY 41164

September 2, 2008

Ms. Jodie McDonald

Governor’s Office for Local Development

1024 Capital Center Drive, Suite 340

Frankfort, KY 40601

RE: Change in Scope for Carter County Rail –Trails project

Dear Ms. McDonald,

I am submitting this correspondence as an official request that the Recreational Trails Grant be approved for the following changes:

- An extension in time to complete the project

- A change in location of project from property on west side of Carter County to the east side encompassing trail section in Leon.

The new location will consist of the construction of approximately 2 miles of trail and the installation of solid bridge decking for three (3) existing bridges and construction and installation of signage along the trail.

I appreciate your consideration for the change in location of this project.  We have asked for a one (1) year extension but, certainly expect to close this project out in six (6) months.

Thank you for your consideration in this matter.

Sincerely,

Pati Porter

Community Development &

MS/R Program Manager

City of Olive Hill

Enclosures:

Copy of form 424

Budget

Topo Map

GPS Coordinates for location

Site Plan

Length of Trail: 1,158 feet of new trail constructed

Width of Trail: 18 feet

Composition of Trail: Trail will be composed of compacted soil & limestone

This trail is a component of the proposed Lexington/Big Sandy Rail Trail of which portions have been completed.

Non-motorized used for walking, jogging, hiking, Bicycling or Mountain Biking, and equestrian use.

Budget for Revised Carter County Rail Trail Project

Proposed Funding

RTP Grant Request……………………………………………………$ 50,000.00

Applicants Match/Contribution………………………………….$ 60,800.00

Total Project Cost…………………………………………………… $110,800.00

Force Account:

Labor & Engineering…………………………………….  $7,500.00

Equipment…………………………………………………….$7,000.00

Material…………………………………………………….. $33,000.00

Donations

Cash…………………………………………………….………$     500.00

Labor…………………………………………………….……..$18,000.00

Equipment…………………………………………….……..$    1000.00

Materials……………………………………………….……..$22,200.00

Total:         $60,260.00

Expenditure Budget

Non-match expenditures:

Bridge decking  lumber			         $12,000

Bridge decking  fasteners, hangers		              2,000

Bridge decking  coatings				  6,000

Bridge walkway  lumber			              8,000

Bridge walkway  fasteners, hangers		 	  4,000

Bridge walkway  coatings				  1,000

Engineering						  2,000

Sub-total					         $35,000

Force Match:

Road grader 		4weeks  @ $2000		  8,000

Backhoe Loader	  3 weeks @ $1,400	  	  4,200

Dump Truck  		   6 weeks @ $700		  4,200

Compactor 	    2 weeks at $1,400	 	  2,800

Generator		3 weeks @ $100	 	      300

Equipment Operator   200 hrs @ 40.00		  8,000

Rock base material	200 tons @ $20		  4,000

DGA trail surface	200 tons  @ $20		  4,000

Force match sub-total:			         $35,500

Donated Match:

Trail construction labor    1000 hrs @ $18	            18,000

Trail equipment					   1,000

Bridge deck & walkway  labor  1000 hrs @ $18 	18,000

Misc.							  4,300

Donated match sub-total:				41,300 Road grader rental	4weeks  @ $2000		  8,000

Backhoe Loader rental  3 weeks @ $1,400	  4,200

Dump Truck  rental   6 weeks @ $700		  4,200

Compactor  rental   2 weeks at $1,400	 	  2,800

Generator rental	3 weeks @ $100	 	      300

Rock base material	200 tons @ $20		  4,000

DGA trail surface	200 tons  @ $20		  4,000

Total						       $110,800